Project Planning Phase

Project Planning  (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3101 |
| Project Name | Blog Nest API |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for AI BlogNestAPI by entering my email, password, and confirming my password. | 2 | High | Akthiyar, Udhaya |
| Sprint-1 | User Registration | USN-2 | As a user, I receive registration confirmation after successfully creating my account. | 1 | High | Akthiyar, Yogeshwari |
| Sprint-1 | Authentication | USN-3 | As a user, I can log into AI BlogNestAPI using my email and password. | 1 | High | Pradeep, Sasikala |
| Sprint-1 | Authentication | USN-4 | As an authenticated user, I can access protected API resources using valid authentication. | 2 | High | Pradeep, Sasikala |
| Sprint-1 | Blog Management | USN-5 | As a user, I can create a new blog post with title, content, and required details. | 3 | High | Yogeshwari, Akthiyar |
| Sprint-1 | Blog Management | USN-6 | As a user, I can view available blog posts. | 2 | High | Yogeshwari, Udhaya |
| Sprint-2 | Blog Management | USN-7 | As an authorized user, I can update my existing blog post. | 2 | High | Yogeshwari, Pradeep |
| Sprint-2 | Blog Management | USN-8 | As an authorized user, I can delete my existing blog post. | 2 | High | Yogeshwari, Sasikala |
| Sprint-2 | Comment Management | USN-9 | As a user, I can add a comment to a blog post. | 2 | Medium | Sasikala, Akthiyar |
| Sprint-2 | Comment Management | USN-10 | As a user, I can view comments associated with a blog post. | 1 | Medium | Sasikala, Udhaya |
| Sprint-3 | AI Content Assistance | USN-11 | As a user, I can submit a prompt to generate AI-assisted blog content. | 3 | High | Sasikala, Pradeep |
| Sprint-3 | AI Content Assistance | USN-12 | As a user, I can receive and use the generated AI blog content through the API. | 2 | High | Yogeshwari, Akthiyar |
| Sprint-3 | Validation & Error Handling | USN-13 | As a user, I receive clear validation errors when required API data is missing or invalid. | 2 | Medium | Pradeep, Udhaya |
| Sprint-4 | Testing & Integration | USN-14 | As a project team, we can test all major API endpoints using positive and negative scenarios. | 2 | High | Akthiyar, Udhaya |
| Sprint-4 | Testing & Integration | USN-15 | As a project team, we can integrate and verify authentication, blog, comment, and AI modules. | 3 | High | Yogehswari, Sasikala |
| Sprint-4 | Documentation | USN-16 | As a project team, we can document the API, project workflow, and final testing results. | 1 | Medium | Yogeshwari, Akthiyar, Udhaya |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 22 Sep 2026 | 27 Sep 2026 | 13 | 28 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 23 Sep 2026 | 28 Nov 2026 | 11 | 28 Oct 2026 |
| Sprint-3 | 20 | 2 Days | 19 Sep 2026 | 20 Sep 2026 | 9 | 20 Sep 2026 |
| Sprint-4 | 20 | 5 Days | 14 Sep 2026 | 18 Sep 2026 | 8 | 18 Sep 2026 |

3. Velocity

Planned Total Story Points: 80 points

Number of Sprints: 4

Average Planned Velocity: 10.25 story points per sprint

Velocity Note: Actual velocity should be calculated from the story points completed at the end of each sprint. The values above are planning estimates based on the backlog.

4. Burndown Chart

Burndown interpretation: The burndown chart represents the remaining story points against the planned sprint timeline. For AI BlogNestAPI, the planned work starts at 35 story points and reduces as user stories are completed.

| Checkpoint | Planned Remaining Story Points | Work Completed |
| --- | --- | --- |
| Project Start | 35 | 0 |
| End of Sprint-1 | 22 | 13 |
| End of Sprint-2 | 13 | 22 |
| End of Sprint-3 | 6 | 29 |
| End of Sprint-4 | 0 | 35 |

5. Planning Notes

• Priorities are assigned according to the dependency and importance of the AI BlogNestAPI features.

• High-priority work focuses on authentication, core blog CRUD operations, and AI content functionality.

• Sprint scope may be adjusted based on actual progress and technical dependencies.

• Actual completed story points and release dates should be updated after each sprint.

• The burndown chart should be updated regularly to reflect remaining work.

6. Project Planning Summary

Project: AI BlogNestAPI

Planning Approach: Agile / Scrum

Total Planned Story Points: 80

Number of Sprints: 4

Core Modules: Authentication, Blog Management, Comments, AI Content Assistance, Validation, Testing and Documentation